# CAR GALLERY MANAGEMENT SYSTEM

## Project Management Report

## 1. Project Overview

The Car Gallery Management System is a web-based application that allows users to add, update, and delete cars from a digital gallery. The system aims to simplify vehicle inventory management and provide an organized platform for managing car and brand information.

This project focuses on implementing CRUD operations for cars and brands while ensuring data consistency, usability, and efficient backend architecture.

## 2. Problem Statement

Dealership inventory is frequently tracked with spreadsheets, messaging apps, or disconnected tools. This causes:

- slow updates

- inconsistent pricing/content

- missing audit trails for changes

- and weak customer follow-up

- A centralized system is required to manage inventory reliably

- scale to multiple galleries

- and create a consistent customer browsing and contact experience.

## 3. Project Objectives

The main objectives of this project are:

Deliver a maintainable and scalable gallery management system.

Implement reliable CRUD operations for core entities (Cars, Brands, Galleries).

Provide a fast, user-friendly catalog experience for customers.

Enforce role-based access (Admin/SuperAdmin vs Customer).

Prepare a multi-gallery foundation (city → gallery selection, tenant scoping).

## 4. Target Users

The system is intended for

Users:

Customer (Visitor/Registered): browse catalog and car details for a selected gallery.

Admin (Gallery Employee): manage cars, brands, images, and users for their assigned gallery.

Super Admin (Marketplace Operator): create galleries/cities and assign admins across galleries.

- Stakeholders:

Course staff (evaluation and requirements).

Development team (implementation and documentation).

Future gallery operators (potential real-world usage).

## 5. Main Features

The system provides the following features:

- Customer side:

Register / Login.

Browse catalog (search, filter, sort).

Open car detail page (images + specs).

- Admin side:

Car management: add / edit / delete.

Brand management: add / edit / delete.

Image management: upload / delete (car images).

User management: list users and manage roles.

- Backend capabilities:

REST API endpoints for Cars, Brands, Auth, and image upload.

Database persistence via EF Core (SQLite in development).

## 6. Project Scope

### In Scope:

- React + TypeScript frontend.

- ASP.NET Core Web API backend.

- CRUD for Cars and Brands.

- User authentication and role management.

- Image upload and deletion.

- CI pipeline (build) and documentation.

- Multi-gallery city→gallery selection enhancement.

### Out of Scope:

- Online payments and marketplace transactions.

- Mobile application release.

- Production-grade integrations (listing export, SMS provider at scale).

## 7. SDLC Model

### Chosen Model: Agile (Scrum-Based)

Agile methodology was chosen because the project requires iterative development, continuous testing, and flexibility in implementing features such as CRUD operations and validation logic.

#### Agile Phases Applied

- Initiation – Define system requirements and architecture

- Sprint Planning – Assign weekly development tasks

- Development – Implement CRUD operations and API logic

- Testing – Validate database and API consistency

- Review – Refactor code and improve naming conventions

- Deployment – Final backend build and documentation

- Maintenance – Bug fixing and performance improvements

8. Security and Data Privacy

- Authentication and authorization:

Login/registration with secure password hashing.

Token-based access (server-side validation required).

Role-based protection on admin endpoints (Admin/SuperAdmin).

Multi-gallery scoping: admins can act only within their assigned gallery.

- Data privacy

Least-privilege access to user data.

No plaintext passwords; store hashed passwords only.

Audit logging for critical admin actions (create/update/delete).

- File upload security:

Validate file type and size.

Use safe random filenames (avoid path traversal).

Store uploads under a controlled directory (wwwroot/images).

## 9. Risk Management

| Risk ID | Risk | Probability | Impact | Mitigation / Preventive Action |
| --- | --- | --- | --- | --- |
| R1 | API failure during CRUD operations | Medium | High | Error handling, consistent responses |
| R2 | Data inconsistency after updates/deletes | Medium | High | Validation, constraints, safe DTO rules |
| R3 | Migration/foreign key conflicts | Low | High | Incremental migrations, seed scripts, rollback plan |
| R4 | Invalid data entry | Medium | Medium | Client + server validation, input constraints |
| R5 | Accidental data deletion | Low | High | Soft delete where possible, confirmations, backups |

## 10. Work Breakdown Structure (WBS)

### 1. Project Management

- Project planning and sprint roadmap

- Progress tracking and reporting

### 2. System Design

- Architecture design and UML diagrams

- Entity design (City/Gallery additions)

- Authorization model (Admin/SuperAdmin scoping)

### 3. Development

- Backend endpoints (Cars/Brands/Auth/Galleries/Cities)

- Frontend pages and routing (city → gallery → catalog)

- Admin panel features and image management

### 4. Testing & Validation

- API testing (Swagger/Postman)

- Regression testing for CRUD flows

- Negative tests for cross-gallery access (multi-tenant safety)

### 5. Finalization

- Refactoring and cleanup

- CI verification on main

- Demo preparation and final report delivery

## 11. Team Roles and Responsibilities

(Project Management Excel’ine göre düzenlendi)

### Project Manager – Berk Yalçınkaya

- Define project scope

- Document requirements

- Create 8-week sprint roadmap

- Track tasks and progress

### Frontend Developer – Hıdır Işıkbaş

- UI/UX plan (Catalog, Detail, Auth, Admin)

- Set up React routing & component structure

- Define frontend API services & auth flow

- Build Login/Register UI + validation

### Risk Manager – Asya Yayla

- Identify technical risks (API failure, data loss, etc.)

- Prepare risk matrix

- Test API connectivity

- Review data persistence risks

### Database Developer – Burak Bayraktar

- Design User data model

- Define LocalStorage data structure

- Implement  LocalStorage data source

- Develop read/write functions

### Backend Developer – Hasan Eren Ertekin

- Design entity models (Car, Brand, BaseEntity) *Define Car–Brand relationship (1-N)

- Implement DTO structure (AddCarDto, AddBrandDto) *Setup EF Core migrations *Configure Swagger for API testing

- Implement Brand entity and table

## 12. Project Timeline

February: planning, baseline backend + DB.

March: full-stack integration, customer catalog UI, auth flows.

April: admin panel maturity, image upload/delete, stabilization.

May: multi-gallery city→gallery selection, RBAC scoping hardening, testing.

June: final documentation, CI checks, live demo, final submission.

## 13. Budget Summary

- Team members: 5 active developers

- Development duration: February – June

- Estimated total cost calculated per sprint period

- Average cost: $595 per day (≈ $119 per member-day).

| Period | Active Members | Duration (days) | Total Cost ($) |
| --- | --- | --- | --- |
| Febuary (10-28) | 5 | 19 | 11305 |
| March (1-14) | 5 | 14 | 8330 |
| March (15-31) | 5 | 17 | 10115 |
| April (1-15) | 5 | 15 | 8925 |
| April (16-30) | 5 | 15 | 8925 |
| May (1-15) | 5 | 15 | 8925 |
| May (16-31) | 5 | 16 | 9520 |
| June | 5 | 15 | 8925 |

## 14. Deliverables

The project will deliver:

- Source code (MVP) for backend and frontend.

- Sprint board link (in README + PROJECT_BOARD_LINK.txt).

- CI/CD configuration (GitHub Actions workflows).

- Documentation: README, reports, UML diagrams, and project files.

- Risk updates (Week 3 risk analysis + matrix).

- Demo plan (live demo script and checklist)

## 15. Conclusion

CarGallery evolved from a simple backend CRUD project into a full-stack dealership platform. The MVP delivers a working admin inventory system and a customer catalog experience, and the new multi-gallery city selection scope positions the system for a marketplace model. With Agile iteration, CI validation, risk management, and structured testing, the project is prepared for final delivery and live demonstration.